PRODUCT REQUIREMENTS DOCUMENT

Accessibility Super App

One App. Unlimited Independence.

AI-Powered Accessibility, Health & Independent Living Platform

Platform: Mobile (Flutter — iOS & Android)

Version 1.0  |  Draft for Review

Prepared for

HexaStack Solutions

Thrissur, Kerala, India

Document Status: Draft  •  Date: June 2026

# Table of Contents

Table of Contents	1

1. Document Control	1

1.1 Revision History	1

1.2 Distribution List	1

1.3 Purpose of This Document	1

2. Executive Summary	1

2.1 Problem Statement	1

2.2 Proposed Solution	1

2.3 Why Now	1

2.4 Success Definition	1

3. Goals and Success Metrics	1

3.1 Business Goals	1

3.2 User Goals	1

3.3 Key Performance Indicators (KPIs)	1

4. Target Users and Personas	1

4.1 Primary Personas	1

4.2 Secondary Personas (Phase 2+)	1

5. Scope and Phasing Strategy	1

5.1 Phasing Rationale	1

5.2 Phase Overview	1

5.3 Out of Scope for Version 1.0 (Explicit Exclusions)	1

6. Phase 1 (MVP) Functional Requirements	1

7. Phase 2–4 Feature Summaries	1

7.1 Phase 2 — Health & Discovery	1

7.2 Phase 3 — Ecosystem & Access to Services	1

7.3 Phase 4 — Advanced & Hardware-Linked	1

8. Non-Functional Requirements	1

8.1 Accessibility (Foundational, Not a Feature)	1

8.2 Performance	1

8.3 Reliability & Offline Behavior	1

8.4 Security & Privacy	1

8.5 Localization	1

8.6 Scalability	1

9. Technical Architecture (Recommended Stack)	1

9.1 Mobile Application	1

9.2 Backend Services	1

9.3 Cloud & Infrastructure	1

9.4 High-Level System Flow (Phase 1)	1

10. UX and Design Principles	1

10.1 Core Design Principles	1

10.2 Onboarding	1

10.3 Visual Design Direction	1

11. Privacy, Safety, and Risk Considerations	1

11.1 Sensitive Data Handling	1

11.2 AI Safety Boundaries	1

11.3 Emergency Reliability Risk	1

11.4 Caregiver Power Dynamics	1

11.5 Regulatory Considerations	1

12. Roadmap and Milestones (Indicative)	1

13. Open Questions	1

14. Appendix	1

14.1 Glossary	1

14.2 Source Material	1

# 1. Document Control

## 1.1 Revision History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 0.1 | June 2026 | HexaStack Solutions | Initial draft PRD created from product concept brief |
| 1.0 | June 2026 | HexaStack Solutions | First complete draft circulated for stakeholder review |

## 1.2 Distribution List

- Product & Engineering — HexaStack Solutions

- Founding team: Surag Sunil, Anandu Krishna P A

- Prospective pilot partners (hospitals, NGOs, rehabilitation centers) — for review once Phase 1 is validated

## 1.3 Purpose of This Document

This PRD defines the product scope, target users, functional and non-functional requirements, technical architecture, and phased delivery plan for the Accessibility Super App — a Flutter-based mobile application that consolidates communication, health, safety, and independent-living tools for people with disabilities into a single platform.

This document is a planning and alignment tool for engineering, design, and business stakeholders. It is intentionally opinionated about sequencing: the source concept describes twenty feature areas, which is too broad for a single MVP. This PRD proposes a phased approach so the team ships a focused, well-tested product first, then expands.

# 2. Executive Summary

The Accessibility Super App is an AI-powered mobile platform that helps people with disabilities, older adults, and chronic-condition patients live more independently. Instead of switching between separate apps for communication, medication, emergencies, and government benefits, users get one accessible, voice-first application.

## 2.1 Problem Statement

- People with disabilities currently rely on a fragmented set of single-purpose apps (communication aids, medication trackers, SOS apps, scheme-lookup portals), each with inconsistent accessibility quality.

- Many mainstream apps are not designed with screen-reader, voice-control, or motor-impairment use cases as a first-class concern, creating daily friction.

- Caregivers and family members lack a simple, permission-based way to stay informed about a loved one's safety and health status without being intrusive.

- Awareness of government disability schemes and benefits is low, and discovery is manual and region-specific.

## 2.2 Proposed Solution

A single Flutter mobile app, built accessibility-first from the ground up, that bundles the highest-impact capabilities — voice navigation, an AI assistant, speech-to-text/text-to-speech, emergency SOS, medication reminders, and caregiver visibility — into a cohesive MVP, with clearly sequenced phases for eye tracking, health monitoring, government scheme discovery, marketplace, and community features.

## 2.3 Why Now

- On-device ML (TensorFlow Lite, MediaPipe) and commodity speech models (Whisper-class STT) have made real-time, low-latency accessibility features viable on mid-range phones.

- Smartphone and wearable penetration among older adults and disabled users continues to rise, especially in price-sensitive markets like India, where affordability and offline support are differentiators.

- Government digitization of disability welfare schemes creates a discoverability gap this app can fill.

## 2.4 Success Definition

The product succeeds if a person with a disability can, within the first session, complete a core safety or communication task entirely by voice or with minimal touch input — and if caregivers report a measurable reduction in anxiety about their family member's safety within the first month of use.

# 3. Goals and Success Metrics

## 3.1 Business Goals

- Launch a Phase 1 MVP that is functional, accessible, and stable enough for pilot partnerships with at least one hospital, NGO, or rehabilitation center.

- Establish a defensible accessibility-first brand position ahead of feature breadth.

- Validate a freemium-to-premium conversion path before building monetization-heavy features (marketplace, enterprise tools).

## 3.2 User Goals

- Complete essential daily tasks (reminders, messaging, navigation) without relying on fine motor control or vision.

- Trigger help in an emergency in under 3 seconds from any screen.

- Give a trusted caregiver visibility into safety status without surrendering full privacy.

## 3.3 Key Performance Indicators (KPIs)

| Metric | Phase 1 Target | Measurement Window |
| --- | --- | --- |
| Task completion rate (voice-only flows) | ≥ 90% | Within 30 days of launch |
| SOS trigger-to-alert-sent latency | < 3 seconds | Continuous, p95 |
| Medication reminder adherence (logged taken vs. scheduled) | ≥ 70% | Rolling 30-day |
| 7-day retention | ≥ 35% | Cohort-based |
| Accessibility audit score (WCAG 2.2 AA mobile equivalent) | 100% of MVP screens pass | Pre-launch + quarterly |
| Crash-free session rate | ≥ 99.5% | Continuous |

# 4. Target Users and Personas

The source concept lists a broad set of beneficiaries. For product focus, Phase 1 design and testing center on three primary personas that span the most common Phase 1 needs: voice/communication, safety, and caregiving.

## 4.1 Primary Personas

### Persona A — “Ramesh,” 68, Stroke Survivor with Limited Hand Mobility

- Lives with his daughter's family; spends most of the day at home.

- Has slurred speech and reduced fine motor control in his right hand.

- Needs: voice-first navigation, medication reminders, one-tap SOS, simple caregiver connection.

- Fear: being a burden, or not being heard in an emergency when alone.

### Persona B — “Aswathy,” 29, Blind Software Support Executive

- Fully screen-reader literate; uses VoiceOver/TalkBack daily.

- Needs: reliable text-to-speech for documents and messages, OCR for printed materials, an AI assistant that understands context without requiring visual confirmation steps.

- Frustration: most “accessible” apps still have unlabeled buttons or visual-only confirmations.

### Persona C — “Anand,” 34, Caregiver for a Parent with Parkinson's

- Works full-time; cannot be physically present at all times.

- Needs: permission-based visibility into medication adherence, location, and battery/emergency alerts — without feeling like surveillance.

- Concern: alert fatigue from too many non-critical notifications.

## 4.2 Secondary Personas (Phase 2+)

- Wheelchair users and people with cerebral palsy or ALS needing eye-tracking and switch-access input.

- Deaf and hard-of-hearing users needing live captioning and visual-first alerting.

- Institutional users: hospitals, rehabilitation centers, NGOs, and schools evaluating the app for their populations.

# 5. Scope and Phasing Strategy

The original concept defines 20 feature areas. Shipping all of them simultaneously would delay launch, dilute quality, and make accessibility QA nearly impossible to do rigorously. This PRD reorganizes the roadmap into four phases, prioritized by safety impact, frequency of use, and technical risk.

## 5.1 Phasing Rationale

- Phase 1 features are chosen because they address daily, recurring needs (communication, medication, navigation) and the single highest-stakes need (emergency response).

- Eye tracking, advanced health monitoring, and the marketplace are deferred to Phase 2/3 because they require either specialized hardware/sensor work or third-party commercial integrations (payments, vendor onboarding) that are not on the critical path to proving core value.

- Community, employment support, and brain-computer-interface compatibility are Phase 3/4 because they depend on a sizeable, engaged existing user base to be useful at all.

## 5.2 Phase Overview

| Phase | Theme | Core Features |
| --- | --- | --- |
| Phase 1 (MVP) | Safety, communication, daily independence | Voice Navigation, AI Assistant, Speech-to-Text, Text-to-Speech, Emergency SOS, Medication Reminder, Caregiver Mode (basic), core Accessibility Settings |
| Phase 2 | Health & discovery | Eye Tracking, OCR Reader, AI Translator, Health Dashboard + wearables, Government Scheme Finder, Appointment Manager |
| Phase 3 | Ecosystem & access to services | Accessibility Maps, Doctor Consultation/Telemedicine, Accessibility Marketplace, Learning Center, Mental Wellness, Community |
| Phase 4 | Advanced & hardware-linked | Employment Support, Smart wheelchair integration, IoT home automation, advanced wearable health monitoring, BCI compatibility, AI accessibility coach |

Recommendation Treat Phase 1 as the only committed scope for the first release. Phases 2–4 are directional and should be re-validated with real user and pilot-partner feedback before detailed specification begins.

## 5.3 Out of Scope for Version 1.0 (Explicit Exclusions)

- Brain-computer interface (BCI) compatibility — no commercially mature consumer BCI hardware to target yet.

- Smart wheelchair and IoT home automation integrations — require hardware partnerships not yet established.

- Payment processing for the Accessibility Marketplace — deferred until Phase 3 vendor agreements are in place.

- Face recognition — listed as optional in the concept; excluded from Phase 1 pending a dedicated privacy and bias review (see Section 11).

# 6. Phase 1 (MVP) Functional Requirements

Each feature below is scoped tightly for v1. Where the original concept listed broader capabilities, the deferred portions are noted under “Deferred to later phase.”

### 6.1. Voice Navigation

User Story: As a user with limited hand mobility, I want to control the entire app by speaking commands, so that I don't need precise touch input.

Functional Requirements

- Wake-word or button-activated voice listening (configurable in settings).

- Core command set at launch: open [feature], call [contact], read notifications, repeat that, go back, emergency / SOS.

- Offline command recognition for the SOS phrase and 5–10 most-used commands, so safety-critical actions don't depend on connectivity.

- Multi-language support at launch: English, Hindi, Malayalam (expand language list in Phase 2 based on usage data).

- Visual + haptic confirmation after every voice command, in addition to spoken confirmation, for hard-of-hearing users.

- Deferred to later phase: fully custom user-defined voice shortcuts/macros (Phase 2).

Acceptance Criteria

- A first-time user can open any of the 6 Phase 1 features by voice command without touching the screen, in a quiet indoor environment, with ≥ 90% recognition accuracy.

- The SOS voice command works with the app in foreground or backgrounded (not killed), and with no network connectivity.

- All voice command outcomes are confirmed via on-screen text, spoken feedback, and a haptic pulse.

### 6.2. AI Assistant

User Story: As a user, I want to ask a single assistant for help with documents, contacts, or simple guidance, so I don't need to learn many different tools.

Functional Requirements

- Conversational interface (voice and text input) backed by an LLM (see Section 9 — Technical Architecture) for natural-language requests.

- Phase 1 supported intents: read a document or message aloud, place a call to a saved contact, basic translation of short text/voice snippets, simple daily-planning questions (e.g. “what are my reminders today”), and answering general accessibility how-to questions about the app itself.

- All assistant responses are available as both text and speech.

- Assistant must clearly disclose when it is uncertain rather than guessing on safety-relevant questions (e.g. medication dosage) and should direct the user to a medical professional or the Medication Reminder feature's stored prescription data instead of inventing dosage advice.

- Deferred to later phase: object recognition, scene description, government scheme guidance (Phase 2), full emotional-support companion mode (Phase 3 — Mental Wellness).

Acceptance Criteria

- User can ask the assistant, in natural language, to read an on-screen document aloud, and hear it read back within 2 seconds of confirmation.

- Assistant never fabricates a specific medicine dosage; it refers the user to their stored prescription or a healthcare provider.

- Assistant conversation history is retrievable for at least the last 7 days, viewable in both text and audio playback.

### 6.3. Speech-to-Text

User Story: As a Deaf or hard-of-hearing user, I want real-time captions of speech around me or on a call, so I can follow conversations independently.

Functional Requirements

- Live captioning mode using the device microphone, displayed in large, high-contrast text.

- Voice typing for any text field in the app (messages, notes, search).

- Support for English, Hindi, Malayalam, and Tamil at launch.

- Session transcript can be saved and re-read via Text-to-Speech or exported as plain text.

- Deferred to later phase: meeting-mode multi-speaker diarization (Phase 2).

Acceptance Criteria

- Captions appear with less than 1.5 seconds of latency from spoken word to on-screen text in good network conditions.

- User can switch the captioning language without restarting the session.

- A saved transcript can be opened and read back by the Text-to-Speech feature.

### 6.4. Text-to-Speech

User Story: As a blind or low-vision user, I want any text in the app — and content I import — read aloud naturally, so that I can consume information independently.

Functional Requirements

- Read aloud support for: in-app notifications, messages, and any document the user opens or pastes text into within the app.

- Adjustable speed, pitch, and choice of natural-sounding voice per supported language.

- Full compatibility with native screen readers (TalkBack on Android, VoiceOver on iOS) rather than replacing them — the app's own TTS supplements, it does not fight, the OS-level reader.

- Deferred to later phase: reading arbitrary external websites and third-party app content (Phase 2 — depends on OCR/translator integration); reading PDFs/eBooks with complex layouts (Phase 2).

Acceptance Criteria

- Every screen and interactive element exposes correct accessibility labels so native screen readers announce them correctly (validated against platform accessibility scanner tools).

- A user can adjust playback speed from 0.5x to 2.0x and the change persists across app restarts.

- TTS playback can be paused, resumed, and rewound by sentence.

### 6.5. Medication Reminder

User Story: As a user managing a chronic condition, I want reliable, escalating reminders for my medication schedule, so that I don't miss doses.

Functional Requirements

- Manual medicine schedule entry (name, dosage label, time(s), recurrence) with voice-entry option.

- Reminder delivered as push notification + spoken voice alert + optional caregiver copy (if Caregiver Mode is linked).

- If a reminder is not acknowledged within a configurable window (e.g. 15 minutes), escalate: repeat alert, then optionally notify linked caregiver.

- Medication history log (taken / missed / snoozed) viewable by the user and, if permitted, the caregiver.

- Deferred to later phase: AI-detected missed-dose inference from behavioral patterns (Phase 2); direct prescription import/OCR from a physical label (depends on OCR Reader, Phase 2).

Acceptance Criteria

- A reminder fires at the scheduled time within ±1 minute, even if the app is backgrounded, on both Android and iOS.

- If unacknowledged after the escalation window, a linked caregiver (if any) receives a notification within 1 minute of escalation.

- The medication history log accurately reflects taken/missed/snoozed status for every scheduled dose in the last 30 days.

### 6.6. Emergency SOS

User Story: As any user, I want a fast, reliable way to alert my caregiver and emergency contacts with my location, so help can reach me quickly.

Functional Requirements

- SOS trigger methods at launch: dedicated on-screen button (reachable from any screen), voice command (“emergency” or user-configured phrase), and phone shake detection.

- On trigger: send current GPS location, battery level, and a pre-filled medical info summary (entered by the user in advance) to all configured emergency contacts via SMS and in-app notification (push if they also have the app).

- Auto-call escalation: if no contact acknowledges within a configurable window, place an automated call to the primary emergency contact.

- Works with degraded connectivity: SMS-based alert path must function even with no mobile data, using cell signal only.

- Deferred to later phase: fall detection and crash detection using accelerometer/gyroscope ML models (Phase 2 — requires dedicated model tuning and false-positive testing); direct integration with local emergency services dispatch (Phase 2/3, dependent on regional regulatory approval).

Acceptance Criteria

- From any screen, triggering SOS sends location + alert to all configured contacts in under 3 seconds end-to-end on a typical 4G connection.

- The SMS fallback path is tested and confirmed functional with mobile data disabled.

- False-trigger rate for shake detection is low enough that a 1-week internal dogfood test produces zero accidental SOS sends during normal daily phone handling.

- User can cancel an SOS within 5 seconds of triggering it (in case of accidental activation) and contacts are notified of the cancellation.

### 6.7. Caregiver Mode (Basic)

User Story: As a caregiver, I want permission-based visibility into my family member's safety status, so I can help without constant manual check-ins.

Functional Requirements

- Invitation-based linking: the primary user explicitly invites a caregiver (via phone number/email) and approves the connection; caregivers cannot self-add.

- Caregiver can view, only with explicit per-item consent from the primary user: last known location (on SOS or opt-in continuous sharing), medication adherence summary, battery level, and SOS alert history.

- Primary user can revoke caregiver access at any time, with the caregiver notified of the change.

- Deferred to later phase: in-app chat and video calling between user and caregiver (Phase 2); multi-caregiver coordination and appointment reminders sync (Phase 2).

Acceptance Criteria

- A caregiver invite requires explicit acceptance from the primary user before any data is shared — no default-on sharing.

- Revoking caregiver access immediately stops all further data sharing and is reflected on the caregiver's view within 1 minute.

- Every category of shared data (location, medication, battery, SOS history) has its own independent on/off toggle controlled by the primary user.

### 6.8. Accessibility Settings (Cross-Cutting, Phase 1 Baseline)

User Story: As any user, I want to configure the app's visual, auditory, and input behavior to match my specific needs, so the whole app — not just one feature — works for me.

Functional Requirements

- Large text and dynamic type scaling, high-contrast theme, dyslexia-friendly font option, adjustable color themes (including colorblind-safe palettes).

- One-handed mode / reachability layout option.

- Full screen-reader and keyboard/switch navigation support across every Phase 1 screen.

- Settings persist per-user and sync across devices if the user is logged in.

- Deferred to later phase: dedicated eye-tracking and physical switch-access hardware support (Phase 2).

Acceptance Criteria

- Every Phase 1 screen passes an automated accessibility scan (Android Accessibility Scanner / Xcode Accessibility Inspector) with zero critical issues.

- Text scaling up to 200% does not break layout or truncate critical content on any Phase 1 screen.

- All interactive elements are reachable and operable via TalkBack/VoiceOver alone, without sighted assistance.

# 7. Phase 2–4 Feature Summaries

These are described at a level appropriate for roadmap planning, not implementation. Each will need its own detailed spec closer to its build window.

## 7.1 Phase 2 — Health & Discovery

| Feature | Summary | Key Dependency / Risk |
| --- | --- | --- |
| Eye Tracking | Cursor control, blink-click, gaze keyboard for users who cannot use hands | Requires front-camera ML (MediaPipe); needs per-device calibration UX |
| OCR Reader | Capture and read aloud text from medicine labels, bills, documents, signage | On-device OCR for offline reliability; translation hookup |
| AI Translator | Voice/text/image translation, conversation mode | Shares infra with OCR + AI Assistant; quality varies by language pair |
| Health Dashboard + Wearables | BP, heart rate, SpO2, glucose, weight, sleep, water intake; Apple Watch / Wear OS / Fitbit sync | Third-party health SDKs; data classified as sensitive health data (see Section 11) |
| Government Scheme Finder | Eligibility-filtered discovery of pensions, scholarships, devices, concessions | Requires curated, regularly-updated scheme database per region — content operations, not just engineering |
| Appointment Manager | Hospital/therapy appointment tracking with calendar integration | Calendar API integration; reminder logic reuses Medication Reminder infrastructure |

## 7.2 Phase 3 — Ecosystem & Access to Services

- Accessibility Maps: crowdsourced + curated data on wheelchair ramps, accessible toilets, elevators, accessible transport.

- Doctor Consultation / Telemedicine: video and voice consultation, AI symptom checker, prescription storage.

- Accessibility Marketplace: assistive product catalog (wheelchairs, smart canes, hearing aids) with commission-based revenue — requires vendor onboarding and payment infrastructure.

- Learning Center: structured content on sign language, Braille basics, rehabilitation, benefits navigation.

- Mental Wellness: guided meditation, mood tracking, stress monitoring, AI companion, breathing exercises — requires careful design per Section 11 wellbeing guardrails.

- Community: forums, events, support groups, mentorship, volunteer matching — requires moderation tooling before launch, not after.

## 7.3 Phase 4 — Advanced & Hardware-Linked

- Employment Support: accessible job listings, resume builder, AI interview practice, skills training.

- Smart wheelchair integration and IoT-enabled home automation — contingent on hardware partnerships.

- Advanced wearable health monitoring beyond Phase 2 baseline metrics.

- Brain-computer interface (BCI) compatibility — exploratory; revisit when consumer BCI hardware matures.

- AI-powered personal accessibility coach — a longitudinal, personalized layer on top of all prior phases' data.

# 8. Non-Functional Requirements

## 8.1 Accessibility (Foundational, Not a Feature)

- Target conformance: WCAG 2.2 Level AA, applied to mobile via platform accessibility guidelines (Android Accessibility, Apple Human Interface Accessibility Guidelines).

- Minimum touch target size 44x44dp; minimum text contrast ratio 4.5:1 (3:1 for large text).

- No information conveyed by color alone; every state change has a non-visual equivalent (sound, haptic, or text).

- All custom UI components (not just native ones) must expose correct semantics to TalkBack/VoiceOver.

## 8.2 Performance

- Cold start time under 2.5 seconds on a mid-range device (e.g. 4GB RAM, mid-tier Android SoC circa 2023).

- Voice command round-trip (speech end to action executed) under 1.5 seconds for offline commands, under 3 seconds for online/AI-assistant commands on a typical 4G connection.

- SOS path is the single highest-priority performance budget in the app: under 3 seconds end-to-end, tested under poor network conditions.

## 8.3 Reliability & Offline Behavior

- Core safety features (SOS, the offline voice command set, medication reminders already scheduled) must function with no internet connectivity.

- Graceful degradation: when AI Assistant or online STT/TTS services are unreachable, the app falls back to on-device equivalents for the supported offline command set rather than failing silently.

- Local data persistence for reminders and emergency contact info, synced to cloud when connectivity returns.

## 8.4 Security & Privacy

- End-to-end encryption for caregiver chat/data sharing channels (introduced Phase 2) and at-rest encryption for all health and medical data.

- Biometric authentication (Face ID / fingerprint) plus PIN fallback for app access, with a separate, faster unlock path for SOS that does not require authentication (a person in crisis should not be blocked by a login screen).

- Granular, revocable consent for every category of caregiver-shared data (see Section 6.7).

- Compliance approach aligned to India's Digital Personal Data Protection Act (DPDPA) for the primary launch market, with architecture flexible enough to extend to GDPR/HIPAA-aligned handling for future markets — to be confirmed with legal counsel before handling real health data at scale.

## 8.5 Localization

- Phase 1 languages: English, Hindi, Malayalam (voice + UI). Tamil added for Speech-to-Text at launch; full UI localization for Tamil targeted early Phase 2.

- All strings externalized from day one (no hardcoded text in code) to make adding languages in later phases low-friction.

## 8.6 Scalability

- Backend architecture should support horizontal scaling of AI/voice processing independently from core CRUD services (auth, reminders, caregiver data), since AI workloads scale differently than transactional data.

# 9. Technical Architecture (Recommended Stack)

The source concept leaves the mobile framework open and the user has directed this PRD to commit to Flutter. The stack below adapts the original concept's technology list into a coherent, justified architecture.

## 9.1 Mobile Application

| Layer | Choice | Rationale |
| --- | --- | --- |
| Framework | Flutter (Dart), single codebase for iOS + Android | Matches user's explicit direction; strong accessibility (Semantics widget tree) and consistent custom-widget behavior across platforms |
| State management | Riverpod | Testable, scalable state handling; good fit for a feature-module architecture as scope grows across phases |
| Local storage | Drift (SQLite) for structured data (reminders, logs); flutter_secure_storage for credentials/tokens | Offline-first requirement for reminders and emergency contacts |
| On-device ML | TensorFlow Lite, Google ML Kit, MediaPipe (Phase 2 for eye tracking) | Enables offline OCR/vision tasks and reduces latency + cost for simple inference |
| Speech (on-device fallback) | Platform-native STT/TTS APIs (Android SpeechRecognizer/TextToSpeech, iOS Speech/AVSpeechSynthesizer) | Required for offline command set and SOS reliability |
| Accessibility layer | Flutter Semantics API + platform accessibility services | Direct mapping to TalkBack/VoiceOver; foundation for Section 8.1 requirements |

## 9.2 Backend Services

| Layer | Choice | Rationale |
| --- | --- | --- |
| API framework | Django + Django REST Framework | Matches concept's backend direction; mature admin tooling useful for caregiver/clinical pilot partners reviewing data |
| Primary database | PostgreSQL | Relational integrity for users, caregiver links, medication schedules, consent records |
| Async / background jobs | Celery + Redis (or equivalent managed queue) | Needed for reminder scheduling, escalation timers, and SOS alert fan-out |
| AI / LLM layer | Provider-agnostic gateway (e.g., OpenAI GPT-class and/or Google Gemini-class models behind an internal abstraction) | Avoids hard lock-in; allows swapping models per cost/quality/language needs as the product matures |
| Speech infrastructure | Cloud STT/TTS (Whisper-class models or managed cloud speech APIs) for online path; on-device fallback per 9.1 | Balances accuracy (cloud) with reliability (on-device fallback) |
| Push notifications | Firebase Cloud Messaging (Android) + APNs (iOS) | Standard, reliable delivery for reminders, SOS, caregiver alerts |
| SMS gateway | Telecom-grade SMS API provider (region-appropriate, e.g. supports Indian telecom carriers reliably) | Required for the no-data-connectivity SOS fallback path (Section 8.3) |

## 9.3 Cloud & Infrastructure

- Hosting: managed cloud (AWS or Google Cloud) for backend services; Firebase for auth, push, and crash reporting to reduce early-stage operational overhead.

- File/media storage: cloud object storage (e.g. S3-compatible) for documents, OCR captures, and voice transcripts, with encryption at rest.

- CI/CD: automated build and accessibility-scan pipeline so every PR is checked against the accessibility baseline in Section 8.1, not just at release time.

- Monitoring: crash reporting (e.g. Firebase Crashlytics) plus custom uptime/latency monitoring specifically on the SOS pipeline, given its 3-second SLA.

## 9.4 High-Level System Flow (Phase 1)

Voice/text input from the Flutter app is routed either to on-device models (offline command set, SOS trigger, basic TTS playback) or to backend AI services (AI Assistant conversations, cloud STT for higher-accuracy transcription). Reminders and SOS escalation are managed by backend scheduled/async jobs, which fan out to push notifications, SMS, and caregiver-linked accounts based on the consent settings stored per user.

# 10. UX and Design Principles

## 10.1 Core Design Principles

- Voice and touch are equal first-class input methods — no feature should be voice-only or touch-only by default in Phase 1, except where explicitly required (e.g. captioning needs a mic).

- Every confirmation is multi-modal: visual + spoken + haptic, so no single sense is a single point of failure.

- Progressive disclosure: the home screen surfaces only the Phase 1 features relevant to the user's stated needs (set during onboarding), to avoid overwhelming a 20-feature app into a confusing 6-feature one.

- Errors are recoverable and calm: no destructive action (e.g. revoking a caregiver, canceling SOS) happens without a confirmable, reversible step where safety allows it.

## 10.2 Onboarding

- A short, voice-guided onboarding flow asks about primary needs (e.g. vision, hearing, mobility, cognitive/communication) and pre-configures relevant accessibility settings — rather than presenting every settings toggle up front.

- Emergency contact and (optional) caregiver setup is part of onboarding, not buried in settings, given its safety importance.

## 10.3 Visual Design Direction

- High-contrast-by-default visual theme with an alternate dark theme; avoid relying on subtle gray-on-gray patterns common in mainstream consumer apps.

- Large, unambiguous iconography paired with text labels — icons are never the sole label for a critical action like SOS.

# 11. Privacy, Safety, and Risk Considerations

## 11.1 Sensitive Data Handling

- Health data (medication, vitals from Phase 2 wearables), precise location, and disability status are all treated as sensitive categories requiring explicit, separately-scoped consent — not bundled into one generic “accept terms” screen.

- Caregiver visibility is opt-in per data category (Section 6.7) and auditable: the primary user can see a log of what was shared with whom and when.

## 11.2 AI Safety Boundaries

- The AI Assistant must not provide specific medical dosage or diagnosis guidance; it should defer to stored prescription data (entered by the user/caregiver from an actual prescription) or recommend contacting a healthcare provider.

- AI symptom-checker functionality (Phase 3) requires clear framing as informational, not diagnostic, with mandatory escalation prompts to professional care for anything indicating urgency.

- Face recognition (listed as optional in the source concept) is excluded from Phase 1 and should undergo a dedicated bias, consent, and regulatory review before being scheduled into any phase — facial recognition for a disabled and elderly user base carries elevated misuse and accuracy-bias risk that deserves separate sign-off, not a default “on” feature.

## 11.3 Emergency Reliability Risk

- SOS is the single feature where reliability failures have the most severe real-world consequences. It requires dedicated, ongoing load and failure-mode testing (degraded network, low battery, backgrounded app, OS-level battery optimization killing background processes) beyond standard QA.

- False-positive fall/crash detection (Phase 2) must be tuned conservatively at launch — a missed real emergency is worse, but a high false-positive rate erodes trust and causes users to disable the feature entirely, which is also worse than not shipping it until accuracy is acceptable.

## 11.4 Caregiver Power Dynamics

- Design must guard against caregiver features being used for control rather than support — e.g., the primary user, not the caregiver, always initiates and can revoke the relationship; there is no caregiver-side ability to force location sharing on.

## 11.5 Regulatory Considerations

- Health-adjacent data handling (Phase 2 onward) should be reviewed against applicable regional regulations (e.g. India's DPDPA, and HIPAA/GDPR if expanding to those markets) before launch in each market — this PRD does not constitute legal sign-off.

- Government Scheme Finder content (Phase 2) must be sourced from verifiable official channels and clearly dated/versioned, since eligibility rules change and stale information could cause real harm to a vulnerable user relying on it.

# 12. Roadmap and Milestones (Indicative)

Timelines are illustrative placeholders for planning discussion, not committed dates, since they depend on final team size and pilot partner alignment.

| Milestone | Scope | Exit Criteria |
| --- | --- | --- |
| M0 — Foundations | Architecture setup, design system, accessibility baseline tooling, CI/CD | Accessibility scanning integrated into CI; design system documented |
| M1 — Alpha | Voice Navigation, Speech-to-Text, Text-to-Speech, Accessibility Settings (internal build) | Internal dogfood team completes core tasks voice-only with ≥ 90% success |
| M2 — Beta | AI Assistant, Medication Reminder, Caregiver Mode (basic) | Closed beta with a small group of real target users + caregivers; KPI baseline established |
| M3 — MVP Launch | Emergency SOS hardened and load-tested; full Phase 1 feature set | All Section 6 acceptance criteria pass; pilot partner(s) onboarded |
| M4 — Phase 2 Kickoff | Eye Tracking, OCR, Translator, Health Dashboard, Scheme Finder, Appointment Manager | Defined post-MVP based on Phase 1 retention and KPI data |

# 13. Open Questions

- Which pilot partner(s) (hospital, NGO, or rehabilitation center) will be approached first, and can they commit real users for Beta testing before MVP launch?

- What is the monetization sequencing — does premium AI subscription launch alongside Phase 1, or only once retention is proven?

- Which SMS gateway provider offers the most reliable delivery for the SOS fallback path in the initial target regions (Kerala/India first)?

- Should Phase 1 support account-free “guest” usage for core safety features (SOS, reminders) to lower the adoption barrier, or require account creation from day one?

- What is the data retention policy for voice transcripts and AI Assistant conversation history, and who can request deletion?

- Is there budget/timeline appetite for a dedicated accessibility consultant or user-testing panel of people with disabilities to validate Phase 1 before public launch, rather than relying solely on automated accessibility scans?

# 14. Appendix

## 14.1 Glossary

| Term | Definition |
| --- | --- |
| STT | Speech-to-Text — converting spoken audio into written text |
| TTS | Text-to-Speech — converting written text into spoken audio |
| OCR | Optical Character Recognition — extracting text from images |
| WCAG | Web Content Accessibility Guidelines — the standard accessibility conformance framework, applied here to mobile |
| SOS / Emergency SOS | The app's one-action emergency alerting feature |
| DPDPA | India's Digital Personal Data Protection Act |

## 14.2 Source Material

This PRD is derived from an internal product concept brief titled “Accessibility Super App.” All 20 originally-listed feature areas are retained in this document's roadmap (Sections 6–7); none were dropped, only resequenced into phases for deliverable scope.